Annual SAFE Report Open Science Approaches

Updated2026-05-04

This task list and timeline are designed to work within the overarching Annual SAFE Report Revamp Work Plan, specifically supporting Task 3 (Scope Open Science Feasibility).

#### Targeted Task List

- Task 3.1: Secure Formal Plan Team & Council Endorsement

  - Translate the subgroup's findings into a presentation for the May Plan Team meetings.

  - Draft a formal Plan Team motion/recommendation to the Council to officially endorse the Quarto/GitHub transition, ensuring leadership support and resource allocation.

- Task 3.2: Establish the Quarto Book Skeleton

  - Identify a technical lead (potentially from the PIFSC/WPacFIN teams) to build the master Quarto book structure.

  - Establish the global parameters, including chapter-based automated numbering for all figures and tables.

- Task 3.3: Implement Standardization

  - E.g., standardize species names/codes across the reports.

  - Establish an accessible, shared repository for non-confidential R data files (i.e., to address Oracle credential issues).

- Task 3.4: Begin the Incremental Transition

  - Part 1: Start with the partially automated modules (e.g., Climate/Oceanic Indicators, International, and Hawaii Pelagic); integrate into the Quarto book as child documents.

  - Part 2: Scope automation pathways for other modules.

#### Timeline (Ideal)

- May 2026: Plan Team Endorsement

  - Present the open science workflow concept at the May Plan Team meetings.

  - Obtain a formal recommendation for the Council.

- June 2026 – March 2027: Initial Integration

  - Build the master Quarto book skeleton and GitHub repository.

  - Integrate initial modules into the new framework to test automated chapter numbering and formatting, etc.

- June 2027 – November 2027: Secondary Integration

  - Integrate outstanding modules into the new framework.

- December 2027 – February 2028: Output Testing

  - Test the automated output of the entire Quarto book into the required PDF format to ensure it meets NS2 legacy documentation mandates (incl. 508 compliance).

- March 2028: Final Review

  - Present the fully automated, rendered draft of the revamped SAFE report (or the pilot modules) to the Council and advisory bodies for official approval.